**Meeting no: 1**

**Date: 17.3.2019**

**Members present: 5**

**Members absent: 0**

**Tasks: Requirements Document**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Team member name** | **Task assigned** | **To be completed on** | **Last meeting tasks completed (Yes/No)** | **Signature** |
| Dženan Hodžić | Functional Requirements | 20.3.2019 | Yes |  |
| Ammar Rahić | Use Cases, Functional Requirements table | 20.3.2019 | Yes |  |
| Burak Durmaz | Introduction | 20.3.2019 | Yes |  |
| Oğuzhan Yıldız | Introduction | 20.3.2019 | Yes |  |
| Abdullah Fatota | Non-functional Requirements, System Specification | 20.3.2019 | Yes |  |

**Meeting no: 2**

**Date: 2.4.2019**

**Members present: 5**

**Members absent: 0**

**Tasks: Design Document**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Team member name** | **Task assigned** | **To be completed on** | **Last meeting tasks completed (Yes/No)** | **Signature** |
| Dženan Hodžić | System Decomposition/Design | 14.4.2019 | Yes |  |
| Ammar Rahić | User Interface | 14.4.2019 | Yes |  |
| Burak Durmaz | Dynamic Models | 14.4.2019 | Yes |  |
| Oğuzhan Yıldız | Dynamic Models | 14.4.2019 | Yes |  |
| Abdullah Fatota | Objectives | 14.4.2019 | Yes |  |

**Meeting no: 3**

**Date: 5.4.2019**

**Members present: 5**

**Members absent: 0**

**Tasks: Login and Sign Up GUI, Database Design, Database connection, Login and logout functionality,**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Team member name** | **Task assigned** | **To be completed on** | **Last meeting tasks completed (Yes/No)** | **Signature** |
| Dženan Hodžić | Login and Sign Up GUI | 21.4.2019 | Yes |  |
| Ammar Rahić | Sign Up, Login, and logout functionality | 21.4.2019 | Yes |  |
| Burak Durmaz | Database connection | 17.4.2019 | Yes |  |
| Oğuzhan Yıldız | Database Design | 17.4.2019 | Yes |  |
| Abdullah Fatota | Main Screen GUI | 25.4.2019 | Yes |  |